# Boundaries: When to Use bd vs TodoWrite

This reference provides detailed decision criteria for choosing between bd issue tracking and TodoWrite for task management.

## Contents

- The Core Question

- Decision Matrix

  - Use bd for: Multi-Session Work, Complex Dependencies, Knowledge Work, Side Quests, Project Memory

  - Use TodoWrite for: Single-Session Tasks, Linear Execution, Immediate Context, Simple Tracking

- Detailed Comparison

- Integration Patterns

  - Pattern 1: bd as Strategic, TodoWrite as Tactical

  - Pattern 2: TodoWrite as Working Copy of bd

  - Pattern 3: Transition Mid-Session

- Real-World Examples

  - Strategic Document Development, Simple Feature Implementation, Bug Investigation, Refactoring with Dependencies

- Common Mistakes

  - Using TodoWrite for multi-session work, using bd for simple tasks, not transitioning when complexity emerges, creating too many bd issues, never using bd

- The Transition Point

- Summary Heuristics

## The Core Question

"Could I resume this work after 2 weeks away?"

- If bd would help you resume → use bd

- If markdown skim would suffice → TodoWrite is fine

This heuristic captures the essential difference: bd provides structured context that persists across long gaps, while TodoWrite excels at immediate session tracking.

## Decision Matrix

### Use bd for:

#### Multi-Session Work

Work spanning multiple compaction cycles or days where context needs to persist.

Examples:

- Strategic document development requiring research across multiple sessions

- Feature implementation split across several coding sessions

- Bug investigation requiring experimentation over time

- Architecture design evolving through multiple iterations

Why bd wins: Issues capture context that survives compaction. Return weeks later and see full history, design decisions, and current status.

#### Complex Dependencies

Work with blockers, prerequisites, or hierarchical structure.

Examples:

- OAuth integration requiring database setup, endpoint creation, and frontend changes

- Research project with multiple parallel investigation threads

- Refactoring with dependencies between different code areas

- Migration requiring sequential steps in specific order

Why bd wins: Dependency graph shows what's blocking what. bd ready automatically surfaces unblocked work. No manual tracking required.

#### Knowledge Work

Tasks with fuzzy boundaries, exploration, or strategic thinking.

Examples:

- Architecture decision requiring research into frameworks and trade-offs

- API design requiring research into multiple options

- Performance optimization requiring measurement and experimentation

- Documentation requiring understanding system architecture

Why bd wins: design and acceptance_criteria fields capture evolving understanding. Issues can be refined as exploration reveals more information.

#### Side Quests

Exploratory work that might pause the main task.

Examples:

- During feature work, discover a better pattern worth exploring

- While debugging, notice related architectural issue

- During code review, identify potential improvement

- While writing tests, find edge case requiring research

Why bd wins: Create issue with discovered-from dependency, pause main work safely. Context preserved for both tracks. Resume either one later.

#### Project Memory

Need to resume work after significant time with full context.

Examples:

- Open source contributions across months

- Part-time projects with irregular schedule

- Complex features split across sprints

- Research projects with long investigation periods

Why bd wins: Git-backed database persists indefinitely. All context, decisions, and history available on resume. No relying on conversation scrollback or markdown files.

### Use TodoWrite for:

#### Single-Session Tasks

Work that completes within current conversation.

Examples:

- Implementing a single function based on clear spec

- Fixing a bug with known root cause

- Adding unit tests for existing code

- Updating documentation for recent changes

Why TodoWrite wins: Simple checklist is perfect for linear execution. No need for persistence or dependencies. Clear completion within session.

#### Linear Execution

Straightforward step-by-step tasks with no branching.

Examples:

- Database migration with clear sequence

- Deployment checklist

- Code style cleanup across files

- Dependency updates following upgrade guide

Why TodoWrite wins: Steps are predetermined and sequential. No discovery, no blockers, no side quests. Just execute top to bottom.

#### Immediate Context

All information already in conversation.

Examples:

- User provides complete spec and asks for implementation

- Bug report with reproduction steps and fix approach

- Refactoring request with clear before/after vision

- Config changes based on user preferences

Why TodoWrite wins: No external context to track. Everything needed is in current conversation. TodoWrite provides user visibility, nothing more needed.

#### Simple Tracking

Just need a checklist to show progress to user.

Examples:

- Breaking down implementation into visible steps

- Showing validation workflow progress

- Demonstrating systematic approach

- Providing reassurance work is proceeding

Why TodoWrite wins: User wants to see thinking and progress. TodoWrite is visible in conversation. bd is invisible background structure.

## Detailed Comparison

| Aspect | bd | TodoWrite |
| --- | --- | --- |
| Persistence | Git-backed, survives compaction | Session-only, lost after conversation |
| Dependencies | Graph-based, automatic ready detection | Manual, no automatic tracking |
| Discoverability | bd ready surfaces work | Scroll conversation for todos |
| Complexity | Handles nested epics, blockers | Flat list only |
| Visibility | Background structure, not in conversation | Visible to user in chat |
| Setup | Requires .beads/ directory in project | Always available |
| Best for | Complex, multi-session, explorative | Simple, single-session, linear |
| Context capture | Design notes, acceptance criteria, links | Just task description |
| Evolution | Issues can be updated, refined over time | Static once written |
| Audit trail | Full history of changes | Only visible in conversation |

## Integration Patterns

bd and TodoWrite can coexist effectively in a session. Use both strategically.

### Pattern 1: bd as Strategic, TodoWrite as Tactical

Setup:

- bd tracks high-level issues and dependencies

- TodoWrite tracks current session's execution steps

Example:

bd issue: "Implement user authentication" (epic)

├─ Child issue: "Create login endpoint"

├─ Child issue: "Add JWT token validation"  ← Currently working on this

└─ Child issue: "Implement logout"

TodoWrite (for JWT validation):

- [ ] Install JWT library

- [ ] Create token validation middleware

- [ ] Add tests for token expiry

- [ ] Update API documentation

When to use:

- Complex features with clear implementation steps

- User wants to see current progress but larger context exists

- Multi-session work currently in single-session execution phase

### Pattern 2: TodoWrite as Working Copy of bd

Setup:

- Start with bd issue containing full context

- Create TodoWrite checklist from bd issue's acceptance criteria

- Update bd as TodoWrite items complete

Example:

Session start:

- Check bd: "issue-auth-42: Add JWT token validation" is ready

- Extract acceptance criteria into TodoWrite

- Mark bd issue as in_progress

- Work through TodoWrite items

- Update bd design notes as you learn

- When TodoWrite completes, close bd issue

When to use:

- bd issue is ready but execution is straightforward

- User wants visible progress tracking

- Need structured approach to larger issue

### Pattern 3: Transition Mid-Session

From TodoWrite to bd:

Recognize mid-execution that work is more complex than anticipated.

Trigger signals:

- Discovering blockers or dependencies

- Realizing work won't complete this session

- Finding side quests or related issues

- Needing to pause and resume later

How to transition:

1. Create bd issue with current TodoWrite content

2. Note: "Discovered this is multi-session work during implementation"

3. Add dependencies as discovered

4. Keep TodoWrite for current session

5. Update bd issue before session ends

6. Next session: resume from bd, create new TodoWrite if needed

From bd to TodoWrite:

Rare, but happens when bd issue turns out simpler than expected.

Trigger signals:

- All context already clear

- No dependencies discovered

- Can complete within session

- User wants execution visibility

How to transition:

1. Keep bd issue for historical record

2. Create TodoWrite from issue description

3. Execute via TodoWrite

4. Close bd issue when done

5. Note: "Completed in single session, simpler than expected"

## Real-World Examples

### Example 1: Database Migration Planning

Scenario: Planning migration from MySQL to PostgreSQL for production application.

Why bd:

- Multi-session work across days/weeks

- Fuzzy boundaries - scope emerges through investigation

- Side quests - discover schema incompatibilities requiring refactoring

- Dependencies - can't migrate data until schema validated

- Project memory - need to resume after interruptions

bd structure:

db-epic: "Migrate production database to PostgreSQL"

├─ db-1: "Audit current MySQL schema and queries"

├─ db-2: "Research PostgreSQL equivalents for MySQL features" (blocks schema design)

├─ db-3: "Design PostgreSQL schema with type mappings"

└─ db-4: "Create migration scripts and test data integrity" (blocked by db-3)

TodoWrite role: None initially. Might use TodoWrite for single-session testing sprints once migration scripts ready.

### Example 2: Simple Feature Implementation

Scenario: Add logging to existing endpoint based on clear specification.

Why TodoWrite:

- Single session work

- Linear execution - add import, call logger, add test

- All context in user message

- Completes within conversation

TodoWrite:

- [ ] Import logging library

- [ ] Add log statements to endpoint

- [ ] Add test for log output

- [ ] Run tests

bd role: None. Overkill for straightforward task.

### Example 3: Bug Investigation

Initial assessment: Seems simple, try TodoWrite first.

TodoWrite:

- [ ] Reproduce bug

- [ ] Identify root cause

- [ ] Implement fix

- [ ] Add regression test

What actually happens: Reproducing bug reveals it's intermittent. Root cause investigation shows multiple potential issues. Needs time to investigate.

Transition to bd:

Create bd issue: "Fix intermittent auth failure in production"

- Description: Initially seemed simple but reproduction shows complex race condition

- Design: Three potential causes identified, need to test each

- Created issues for each hypothesis with discovered-from dependency

Pause for day, resume next session from bd context

### Example 4: Refactoring with Dependencies

Scenario: Extract common validation logic from three controllers.

Why bd:

- Dependencies - must extract before modifying callers

- Multi-file changes need coordination

- Potential side quest - might discover better pattern during extraction

- Need to track which controllers updated

bd structure:

refactor-1: "Create shared validation module"

→ blocks refactor-2, refactor-3, refactor-4

refactor-2: "Update auth controller to use shared validation"

refactor-3: "Update user controller to use shared validation"

refactor-4: "Update payment controller to use shared validation"

TodoWrite role: Could use TodoWrite for individual controller updates as implementing.

Why this works: bd ensures you don't forget to update a controller. bd ready shows next available work. Dependencies prevent starting controller update before extraction complete.

## Common Mistakes

### Mistake 1: Using TodoWrite for Multi-Session Work

What happens:

- Next session, forget what was done

- Scroll conversation history to reconstruct

- Lose design decisions made during implementation

- Start over or duplicate work

Solution: Create bd issue instead. Persist context across sessions.

### Mistake 2: Using bd for Simple Linear Tasks

What happens:

- Overhead of creating issue not justified

- User can't see progress in conversation

- Extra tool use for no benefit

Solution: Use TodoWrite. It's designed for exactly this case.

### Mistake 3: Not Transitioning When Complexity Emerges

What happens:

- Start with TodoWrite for "simple" task

- Discover blockers and dependencies mid-way

- Keep using TodoWrite despite poor fit

- Lose context when conversation ends

Solution: Transition to bd when complexity signal appears. Not too late mid-session.

### Mistake 4: Creating Too Many bd Issues

What happens:

- Every tiny task gets an issue

- Database cluttered with trivial items

- Hard to find meaningful work in bd ready

Solution: Reserve bd for work that actually benefits from persistence. Use "2 week test" - would bd help resume after 2 weeks? If no, skip it.

### Mistake 5: Never Using bd Because TodoWrite is Familiar

What happens:

- Multi-session projects become markdown swamps

- Lose track of dependencies and blockers

- Can't resume work effectively

- Rotten half-implemented plans

Solution: Force yourself to use bd for next multi-session project. Experience the difference in organization and resumability.

### Mistake 6: Always Asking Before Creating Issues (or Never Asking)

When to create directly (no user question needed):

- Bug reports: Clear scope, specific problem ("Found: auth doesn't check profile permissions")

- Research tasks: Investigative work ("Research workaround for Slides export")

- Technical TODOs: Discovered during implementation ("Add validation to form handler")

- Side quest capture: Discoveries that need tracking ("Issue: MCP can't read Shared Drive files")

Why create directly: Asking slows discovery capture. User expects proactive issue creation for clear-cut problems.

When to ask first (get user input):

- Strategic work: Fuzzy boundaries, multiple valid approaches ("Should we implement X or Y pattern?")

- Potential duplicates: Might overlap with existing work

- Large epics: Multiple approaches, unclear scope ("Plan migration strategy")

- Major scope changes: Changing direction of existing issue

Why ask: Ensures alignment on fuzzy work, prevents duplicate effort, clarifies scope before investment.

Rule of thumb: If you can write a clear, specific issue title and description in one sentence, create directly. If you need user input to clarify the work, ask first.

Examples:

- ✅ Create directly: "workspace MCP: Google Doc → .docx export fails with UTF-8 encoding error"

- ✅ Create directly: "Research: Workarounds for reading Google Slides from Shared Drives"

- ❓ Ask first: "Should we refactor the auth system now or later?" (strategic decision)

- ❓ Ask first: "I found several data validation issues, should I file them all?" (potential overwhelming)

## The Transition Point

Most work starts with an implicit mental model:

"This looks straightforward" → TodoWrite

As work progresses:

✅ Stays straightforward → Continue with TodoWrite, complete in session

⚠️ Complexity emerges → Transition to bd, preserve context

The skill is recognizing the transition point:

Transition signals:

- "This is taking longer than expected"

- "I've discovered a blocker"

- "This needs more research"

- "I should pause this and investigate X first"

- "The user might not be available to continue today"

- "I found three related issues while working on this"

When you notice these signals: Create bd issue, preserve context, work from structured foundation.

## Summary Heuristics

Quick decision guides:

Time horizon:

- Same session → TodoWrite

- Multiple sessions → bd

Dependency structure:

- Linear steps → TodoWrite

- Blockers/prerequisites → bd

Scope clarity:

- Well-defined → TodoWrite

- Exploratory → bd

Context complexity:

- Conversation has everything → TodoWrite

- External context needed → bd

User interaction:

- User watching progress → TodoWrite visible in chat

- Background work → bd invisible structure

Resume difficulty:

- Easy from markdown → TodoWrite

- Need structured history → bd

When in doubt: Use the 2-week test. If you'd struggle to resume this work after 2 weeks without bd, use bd.