# Dependency Types Guide

Deep dive into bd's four dependency types: blocks, related, parent-child, and discovered-from.

## Contents

- Overview - Four types at a glance, which affect bd ready?

- blocks - Hard Blocker

  - When to Use - Prerequisites, sequential steps, build order

  - When NOT to Use - Soft preferences, parallel work

  - Examples - API development, migrations, library dependencies

  - Creating blocks Dependencies

  - Common Patterns - Build foundation first, migration sequences, testing gates

  - Automatic Unblocking

- related - Soft Link

  - When to Use - Context, related features, parallel work

  - When NOT to Use

  - Examples - Feature context, research links, parallel development

  - Creating related Dependencies

  - Common Patterns - Context clusters, research threads, feature families

- parent-child - Hierarchical

  - When to Use - Epics/subtasks, phases

  - When NOT to Use

  - Examples - Epic with subtasks, phased projects

  - Creating parent-child Dependencies

  - Combining with blocks

  - Common Patterns - Epic decomposition, nested hierarchies

- discovered-from - Provenance

  - When to Use - Side quests, research findings

  - Why This Matters

  - Examples - Bug discovered during feature work, research branches

  - Creating discovered-from Dependencies

  - Common Patterns - Discovery during implementation, research expansion

  - Combining with blocks

- Decision Guide

  - Decision Tree

  - Quick Reference by Situation

- Common Mistakes

  - Using blocks for preferences, using discovered-from for planning, not using dependencies, over-using blocks, wrong direction

- Advanced Patterns

  - Diamond dependencies, optional dependencies, discovery cascade, epic with phases

- Visualization

- Summary

## Overview

bd supports four dependency types that serve different purposes in organizing and tracking work:

| Type | Purpose | Affects bd ready? | Common Use |
| --- | --- | --- | --- |
| blocks | Hard blocker | Yes - blocked issues excluded | Sequential work, prerequisites |
| related | Soft link | No - just informational | Context, related work |
| parent-child | Hierarchy | No - structural only | Epics and subtasks |
| discovered-from | Provenance | No - tracks origin | Side quests, research findings |

Key insight: Only blocks dependencies affect what work is ready. The other three provide structure and context.

## blocks - Hard Blocker

Semantics: Issue A blocks issue B. B cannot start until A is complete.

Effect: Issue B disappears from bd ready until issue A is closed.

### When to Use

Use blocks when work literally cannot proceed:

- Prerequisites: Database schema must exist before endpoints can use it

- Sequential steps: Migration step 1 must complete before step 2

- Build order: Foundation must be done before building on top

- Technical blockers: Library must be installed before code can use it

### When NOT to Use

Don't use blocks for:

- Soft preferences: "Should do X before Y but could do either"

- Parallel work: Both can proceed independently

- Information links: Just want to note relationship

- Recommendations: "Would be better if done in this order"

Use related instead for soft connections.

### Examples

Example 1: API Development

db-schema-1: "Create users table"

blocks

api-endpoint-2: "Add GET /users endpoint"

Why: Endpoint literally needs table to exist

Effect: api-endpoint-2 won't show in bd ready until db-schema-1 closed

Example 2: Migration Sequence

migrate-1: "Backup production database"

blocks

migrate-2: "Run schema migration"

blocks

migrate-3: "Verify data integrity"

Why: Each step must complete before next can safely proceed

Effect: bd ready shows only migrate-1; closing it reveals migrate-2, etc.

Example 3: Library Installation

setup-1: "Install JWT library"

blocks

auth-2: "Implement JWT validation"

Why: Code won't compile/run without library

Effect: Can't start auth-2 until setup-1 complete

### Creating blocks Dependencies

bd dep add prerequisite-issue blocked-issue

# or explicitly:

bd dep add prerequisite-issue blocked-issue --type blocks

Direction matters: from_id blocks to_id. Think: "prerequisite blocks dependent".

### Common Patterns

Pattern: Build Foundation First

foundation-1: "Set up authentication system"

blocks all of:

- feature-2: "Add user profiles"

- feature-3: "Add admin panel"

- feature-4: "Add API access"

One foundational issue blocks multiple dependent features.

Pattern: Sequential Pipeline

step-1 blocks step-2 blocks step-3 blocks step-4

Linear chain where each step depends on previous.

bd ready shows only current step.

Pattern: Parallel Then Merge

research-1: "Investigate option A"

research-2: "Investigate option B"

research-3: "Investigate option C"

All three block:

decision-4: "Choose approach based on research"

Multiple parallel tasks must complete before next step.

### Automatic Unblocking

When you close an issue that's blocking others:

1. Close db-schema-1

2. bd automatically updates: api-endpoint-2 is now ready

3. bd ready shows api-endpoint-2

4. No manual unblocking needed

This is why blocks is powerful - bd maintains ready state automatically.

## related - Soft Link

Semantics: Issues are related but neither blocks the other.

Effect: No impact on bd ready. Pure informational link.

### When to Use

Use related for context and discoverability:

- Similar work: "These tackle the same problem from different angles"

- Shared context: "Working on one provides insight for the other"

- Alternative approaches: "These are different ways to solve X"

- Complementary features: "These work well together but aren't required"

### When NOT to Use

Don't use related if:

- One actually blocks the other → use blocks

- One discovered the other → use discovered-from

- One is parent of the other → use parent-child

### Examples

Example 1: Related Refactoring

refactor-1: "Extract validation logic"

related to

refactor-2: "Extract error handling logic"

Why: Both are refactoring efforts, similar patterns, but independent

Effect: None on ready state; just notes the relationship

Example 2: Documentation and Code

feature-1: "Add OAuth login"

related to

docs-2: "Document OAuth setup"

Why: Docs and feature go together, but can be done in any order

Effect: Can work on either whenever; just notes they're connected

Example 3: Alternative Approaches

perf-1: "Investigate Redis caching"

related to

perf-2: "Investigate CDN caching"

Why: Both address performance, different approaches, explore both

Effect: Both show in bd ready; choosing one doesn't block the other

### Creating related Dependencies

bd dep add issue-1 issue-2 --type related

Direction doesn't matter for related - it's a symmetric link.

### Common Patterns

Pattern: Cluster Related Work

api-redesign related to:

- api-docs-update

- api-client-update

- api-tests-update

- api-versioning

Group of issues all related to API work.

Use related to show they're part of same initiative.

Pattern: Cross-Cutting Concerns

security-audit related to:

- auth-module

- api-endpoints

- database-access

- frontend-forms

Security audit touches multiple areas.

Related links show what areas it covers.

## parent-child - Hierarchical

Semantics: Issue A is parent of issue B. Typically A is an epic, B is a subtask.

Effect: No impact on bd ready. Creates hierarchical structure.

### When to Use

Use parent-child for breaking down large work:

- Epics and subtasks: Big feature split into smaller pieces

- Hierarchical organization: Logical grouping of related tasks

- Progress tracking: See completion of children relative to parent

- Work breakdown structure: Decompose complex work

### When NOT to Use

Don't use parent-child if:

- Siblings need ordering → add blocks between children

- Relationship is equality → use related

- Just discovered one from the other → use discovered-from

### Examples

Example 1: Feature Epic

oauth-epic: "Implement OAuth integration" (epic)

parent of:

- oauth-1: "Set up OAuth credentials" (task)

- oauth-2: "Implement authorization flow" (task)

- oauth-3: "Add token refresh" (task)

- oauth-4: "Create login UI" (task)

Why: Epic decomposed into implementable tasks

Effect: Hierarchical structure; all show in bd ready (unless blocked)

Example 2: Research with Findings

research-epic: "Investigate caching strategies" (epic)

parent of:

- research-1: "Redis evaluation"

- research-2: "Memcached evaluation"

- research-3: "CDN evaluation"

- decision-4: "Choose caching approach"

Why: Research project with multiple investigation threads

Effect: Can track progress across all investigations

### Creating parent-child Dependencies

bd dep add child-task-id parent-epic-id --type parent-child

Direction matters: The child depends on the parent. Think: "child depends on parent" or "task is part of epic".

### Combining with blocks

Parent-child gives structure; blocks gives ordering:

auth-epic (parent of all)

├─ auth-1: "Install library"

├─ auth-2: "Create middleware" (blocked by auth-1)

├─ auth-3: "Add endpoints" (blocked by auth-2)

└─ auth-4: "Add tests" (blocked by auth-3)

parent-child: Shows these are all part of auth epic

blocks: Shows they must be done in order

### Common Patterns

Pattern: Epic with Independent Subtasks

Epic with no ordering between children:

All children show in bd ready immediately.

Work on any child in any order.

Close epic when all children complete.

Pattern: Epic with Sequential Subtasks

Epic with blocks dependencies between children:

bd ready shows only first child.

Closing each child unblocks next.

Epic provides structure, blocks provides order.

Pattern: Nested Epics

major-epic

├─ sub-epic-1

│   ├─ task-1a

│   └─ task-1b

└─ sub-epic-2

├─ task-2a

└─ task-2b

Multiple levels of hierarchy for complex projects.

## discovered-from - Provenance

Semantics: Issue B was discovered while working on issue A.

Effect: No impact on bd ready. Tracks origin and provides context.

### When to Use

Use discovered-from to preserve discovery context:

- Side quests: Found new work during implementation

- Research findings: Discovered issue while investigating

- Bug found during feature work: Context of discovery matters

- Follow-up work: Identified next steps during current work

### Why This Matters

Knowing where an issue came from helps:

- Understand context: Why was this created?

- Reconstruct thinking: What led to this discovery?

- Assess relevance: Is this still important given original context?

- Track exploration: See what emerged from research

### Examples

Example 1: Bug During Feature

feature-10: "Add user profiles"

discovered-from leads to

bug-11: "Existing auth doesn't handle profile permissions"

Why: While adding profiles, discovered auth system inadequate

Context: Bug might not exist if profiles weren't being added

Example 2: Research Findings

research-5: "Investigate caching options"

discovered-from leads to

finding-6: "Redis supports persistence unlike Memcached"

finding-7: "CDN caching incompatible with our auth model"

decision-8: "Choose Redis based on findings"

Why: Research generated specific findings

Context: Findings only relevant in context of research question

Example 3: Refactoring Reveals Technical Debt

refactor-20: "Extract validation logic"

discovered-from leads to

debt-21: "Validation inconsistent across controllers"

debt-22: "No validation for edge cases"

improvement-23: "Could add validation library"

Why: Refactoring work revealed multiple related issues

Context: Issues discovered as side effect of refactoring

### Creating discovered-from Dependencies

bd dep add original-work-id discovered-issue-id --type discovered-from

Direction matters: to_id was discovered while working on from_id.

### Common Patterns

Pattern: Exploration Tree

spike-1: "Investigate API redesign"

discovered-from →

finding-2: "Current API mixes REST and GraphQL"

finding-3: "Authentication not consistent"

finding-4: "Rate limiting missing"

One exploration generates multiple findings.

Tree structure shows exploration process.

Pattern: Bug Investigation Chain

bug-1: "Login fails intermittently"

discovered-from →

bug-2: "Race condition in session creation"

discovered-from →

bug-3: "Database connection pool too small"

Investigation of one bug reveals root cause as another bug.

Chain shows how you got from symptom to cause.

Pattern: Feature Implementation Side Quests

feature-main: "Add shopping cart"

discovered-from →

improvement-a: "Product images should be cached"

bug-b: "Price formatting wrong for some locales"

debt-c: "Inventory system needs refactoring"

Main feature work generates tangential discoveries.

Captured for later without derailing main work.

### Combining with blocks

Can use both together:

feature-10: "Add user profiles"

discovered-from →

bug-11: "Auth system needs role-based access"

blocks →

feature-10: "Add user profiles"

Discovery: Found bug during feature work

Assessment: Bug actually blocks feature

Actions: Mark feature blocked, work on bug first

## Decision Guide

"Which dependency type should I use?"

### Decision Tree

Does Issue A prevent Issue B from starting?

YES → blocks

NO ↓

Is Issue B a subtask of Issue A?

YES → parent-child (A parent, B child)

NO ↓

Was Issue B discovered while working on Issue A?

YES → discovered-from (A original, B discovered)

NO ↓

Are Issues A and B just related?

YES → related

### Quick Reference by Situation

| Situation | Use |
| --- | --- |
| B needs A complete to start | blocks |
| B is part of A (epic/task) | parent-child |
| Found B while working on A | discovered-from |
| A and B are similar/connected | related |
| B should come after A but could start | related + note |
| A and B are alternatives | related |
| B is follow-up to A | discovered-from |

## Common Mistakes

### Mistake 1: Using blocks for Preferences

Wrong:

docs-1: "Update documentation"

blocks

feature-2: "Add new feature"

Reason: "We prefer to update docs first"

Problem: Documentation doesn't actually block feature implementation.

Right: Use related or don't link at all. If you want ordering, note it in issue descriptions but don't enforce with blocks.

### Mistake 2: Using discovered-from for Planning

Wrong:

epic-1: "OAuth integration"

discovered-from →

task-2: "Set up OAuth credentials"

Reason: "I'm planning these tasks from the epic"

Problem: discovered-from is for emergent discoveries, not planned decomposition.

Right: Use parent-child for planned task breakdown.

### Mistake 3: Not Using Any Dependencies

Symptom: Long list of issues with no structure.

Problem: Can't tell what's blocked, what's related, how work is organized.

Solution: Add structure with dependencies:

- Group with parent-child

- Order with blocks

- Link with related

- Track discovery with discovered-from

### Mistake 4: Over-Using blocks

Wrong:

Everything blocks everything else in strict sequential order.

Problem: No parallel work possible; bd ready shows only one issue.

Right: Only use blocks for actual technical dependencies. Allow parallel work where possible.

### Mistake 5: Wrong Direction

Wrong:

bd dep add api-endpoint database-schema

Meaning: api-endpoint blocks database-schema

Problem: Backwards! Schema should block endpoint, not other way around.

Right:

bd dep add database-schema api-endpoint

Meaning: database-schema blocks api-endpoint

Mnemonic: "from_id blocks to_id" or "prerequisite blocks dependent"

## Advanced Patterns

### Pattern: Diamond Dependencies

setup

/    \

impl-a  impl-b

\    /

testing

setup blocks both impl-a and impl-b

both impl-a and impl-b block testing

Both implementations must complete before testing can begin.

### Pattern: Optional Dependencies

core-feature (ready immediately)

related to

nice-to-have (ready immediately)

Both can be done, neither blocks the other.

Use related to show they're connected.

### Pattern: Discovery Cascade

research-main

discovered-from → finding-1

discovered-from → finding-2

discovered-from → deep-finding-3

Research generates findings.

Findings generate deeper findings.

Tree shows discovery process.

### Pattern: Epic with Phases

auth-epic

parent of phase-1-epic

parent of: setup-1, setup-2, setup-3

parent of phase-2-epic

parent of: implement-1, implement-2

parent of phase-3-epic

parent of: test-1, test-2

phase-1-epic blocks phase-2-epic blocks phase-3-epic

Nested hierarchy with phase ordering.

## Visualization

When you run bd show issue-id on an issue, you see:

Issue: feature-10

Dependencies (blocks this issue):

- setup-5: "Install library"

- config-6: "Add configuration"

Dependents (blocked by this issue):

- test-12: "Add integration tests"

- docs-13: "Document new feature"

Related:

- refactor-8: "Similar refactoring effort"

Discovered from:

- research-3: "API investigation"

This shows the full dependency context for an issue.

## Summary

Four dependency types, four different purposes:

- blocks: Sequential work, prerequisites, hard blockers

  - Affects bd ready

  - Use for technical dependencies only

- related: Context, similar work, soft connections

  - Informational only

  - Use liberally for discoverability

- parent-child: Epics and subtasks, hierarchical structure

  - Organizational only

  - Use for work breakdown

- discovered-from: Side quests, research findings, provenance

  - Context preservation

  - Use to track emergence

Key insight: Only blocks affects what work is ready. The other three provide rich context without constraining execution.

Use dependencies to create a graph that:

- Automatically maintains ready work

- Preserves discovery context

- Shows project structure

- Links related work

This graph becomes the persistent memory that survives compaction and enables long-horizon agent work.